# Overall progress

## Documentation

All documentation to start off the project has been concluded and its feedback has been applied

## Web app

The web app currently has its layout and what remains is for the functions on the pages to be filled in. the biggest learning point here is making use of databases within the website.

## C# windows app

Up to now, the C# application had its GUI designed according to the wireframes. All functions of the app were divided between multiple panels which have been implemented over week 3 and 4. The C# app is nearing its completion. During this week the progress is to complete it to a point where it’s ready for testing.

## Learning goals

learning goals so far completed during the project are:

* Documentation and URS skills.
* Implementing databases and making use of databases I C# apps and web apps.
* A screenshot of a cell phone

  Description automatically generatedMore advanced use of C# classes.

|  |  |
| --- | --- |
| **part** | **people** |
| Design decisions | Full team |
| App design wireframe | Noah |
| Web design wireframe | Konstantin, Antonio |
| App GUI | Konstantin, Antonio |
| Web GUI | Erik |
| Web inventory | Erik |
| Web dashboard | To be done |
| Web users | To be done |
| Web announcements | To be done |
| App Users | Konstantin, Antonio |
| App inventory | Konstantin, Antonio |
| App dashboard | Konstantin, Antonio |
| App announcements | Noah |
| App locations | Noah |
| Database Design | Noah |
| Database development | Noah |
| Project plan | Erik |
| Project plan-after feedback | Full team |
| URS | Erik |
| URS – after feedback | Noah |

# This week’s progress

* The change of the situation caused by the ongoing health crisis may cause minor blocks in the work this week as time is taken to adapt to the current situation.
* This week’s focus will be on working towards a complete product before testing starts.

## Web app

* This week, the websites GUI has already been completed.
* First off the inventory page to view current stocks will be completed this week.
* The dashboard page, announcements page and profile page will start its implementation.

## C# windows app

* The C# app is nearing its completion. During this week the progress is to complete it to a point where it’s ready for testing.

## Learning goals

Looking forward, the biggest learning goal is connecting both the C# app and website with the SQL database and using the data correctly.